## Slide 1: Agile Software Management Methodology
Lessons learned during implementation within a growing team creating complex solutions

## Slide 2: Agenda
Problem Space
Basic Tenets
Real-World Benefits
Potential Pitfalls and Solutions
Keyfactor’s Team History
Q&A and Feedback
NOTE: the presentation is focused on Agile, but feel free to ask any questions i.e. resumes, interviews, expectations, etc...

## Slide 3: Problem Space
The traditional approach – ‘Waterfall’ – involved detailed design prior to any implementation
  Does not account for changes in requirements, personnel, or technologies
In some cases, predominant use of this methodology may be the correct approach
  Building something in which a strict outcome overrides the need to adapt (space shuttle)
The problems with this approach, in general, increase according to the complexity and length of development lifecycle
  Complexity = more difficult to design in a ‘vacuum’
  Long lifecycle = more opportunities for unanticipated changes

## Slide 4: Basic Tenets
People collaborating in a structured but flexible manner
  Constant communication is the anchor of a successful outcome
Usage over detailed documentation and specifications
  Focus on outcomes instead of outputs
Continuous feedback
  Quickly create working components that can be reviewed and tested
Rapid response to change
  Limit rework through quick iterations building on previous work

## Slide 5: Real-World Benefits
Greater ability to adapt to ever-changing requirements
  Adapt to changes in requirements, technologies, and personnel
Rapid and improved feedback
  Much easier to have a productive review and discussion of a working component vs a static specification
  Countless times opinions change when seeing something ‘in action’
Increased team member collaboration
  Fosters increased ownership, accountability, and performance
  Everyone has a stake in the final product

## Slide 6: Potential Pitfalls and Solutions PITFALL: Creation of unnecessary process
The unstructured nature of Agile can lead to confusion over implementation
In order to create structure, some approaches involve processes that are more of a hindrance than help
Potential Solutions:
  Continuous process evaluation: is value added? (we are iterating our process now)
  Goals vs rules: focus on goals instead of details of how to achieve them
  Management tools: these can assist with ‘suggestions’ on how to implement
  Trust and listen to the team: the team will help dictate cost vs benefit

## Slide 7: Potential Pitfalls and Solutions PITFALL: Lack of any structure
Unable to predict outcomes
  Cannot forecast or communicate timelines
Team members don’t know what is expected of them
  Leads to frustration and decreased productivity
Potential Solutions:
  Plan for change: create goals according to what is currently known, while identifying potential points of uncertainty
  Refine estimations: time estimations must be created and continuously updated if necessary
  Trust and listen to the team: the team will help determine what they need to be successful

## Slide 8: Potential Pitfalls and Solutions PITFALL: Existential bug crisis
Agile does not account for bugs and so they tend to not be included in forecasting or process
Leads to incorrect timelines and unpredictable results
Potential Solutions:
  Treat bugs as formal work items: estimate them and account for the time necessary to implement them
  Set aside time each sprint or at least release to work on technical debt and bugs
  Trust and listen to the team: the team will help indicate what bugs should be fixed at what stage

## Slide 9: Potential Pitfalls and Solutions PITFALL: Lack of sufficient Quality Assurance
Rapid development can sometimes come at the expense of quality
Can be difficult to predict the amount of time required
Can be hard to find qualified analysts, depending upon the complexity of the software
Potential Solutions:
  Involve QA into the process as early as possible
  Foster the mindset that everyone is responsible for quality
  Trust and listen to the team: the team will help guide on what works and what doesn’t

## Slide 10: Keyfactor’s Team History
First developer hired
No real process up to about 3 or 4 engineers
Began Agile implementation with the help of a knowledgeable consultant
Created multiple scrum teams at around 8 or 9 engineers
Utilize Microsoft Azure DevOps for all aspects
Currently 3 teams

## Slide 11: Questions?
Gary.Galehouse@keyfactor.com